Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Team Members | Navyasri Meruga (Team Lead), Megha Sai Vardhan Chodavarapu, Mohammad Nasreen, Santosh Kakani, Gudavalli Sumanth |
| Project Name | India's Agricultural Crop Production Analysis (1997–2021) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Generation & Preprocessing | USN-1 | As a data engineer, I can generate/clean the raw crop production dataset (handle missing values, duplicates, whitespace). | 3 | High |  |
| Sprint-1 |  | USN-2 | As a data engineer, I can validate the cleaned dataset and export crop_production_clean.csv. | 2 | High |  |
| Sprint-2 | Data Analysis | USN-3 | As an analyst, I can compute yearly production trends and top crops/states. | 3 | High |  |
| Sprint-2 |  | USN-4 | As an analyst, I can compute state-wise yield ranking and crop growth CAGR. | 2 | Medium |  |
| Sprint-3 | Visualization | USN-5 | As a user, I can view static charts (trend, seasonal split, heatmap, CAGR) generated from the analysis. | 3 | High |  |
| Sprint-3 |  | USN-6 | As a user, I can view a decade-wise crop heatmap and state growth consistency chart. | 2 | Medium |  |
| Sprint-4 | Interactive Dashboard | USN-7 | As a farmer, I can filter by year/state/crop/season and see the Scenario-1 farmer view. | 3 | High |  |
| Sprint-4 |  | USN-8 | As a policy analyst, I can view the Scenario-2 tab showing lowest-yield states and weak state-crop pairs. | 2 | High |  |
| Sprint-4 |  | USN-9 | As an investor, I can view the Scenario-3 tab showing crop CAGR and low-risk states. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Dec 2025 | 06 Dec 2025 | 10 | 06 Dec 2025 |
| Sprint-2 | 10 | 6 Days | 08 Dec 2025 | 13 Dec 2025 |  |  |
| Sprint-3 | 10 | 6 Days | 15 Dec 2025 | 20 Dec 2025 |  |  |
| Sprint-4 | 10 | 6 Days | 22 Dec 2025 | 27 Dec 2025 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts